For the Development of a Local Ride-Hailing Taxi Application

Date: July 21, 2026 From: Yusuf Barkido Shibkau (Shi66ie), OPS / ICT Consultant, Focal Insights Management Services To: [Client Name / Company] Subject: Proposal for Custom Ride-Hailing App Development (Abuja-Focused MVP)

#### 1. Executive Summary

I am pleased to submit this proposal for the design and development of a reliable, user-centric ride-hailing application similar to Uber and Bolt, but uniquely optimized for the Nigerian market, with initial focus on Abuja.

As the sole developer with extensive full-stack experience (React/TS, Node.js, Flutter-capable, local platforms like Shopify/Netlify, and FMYD-related projects), I will deliver a Minimum Viable Product (MVP) that addresses local pain points while differentiating through safety, affordability, and resilience.

Timeline: 3–5 months to launch. Budget Range: ₦3,000,000 – ₦6,000,000 (phased).

#### 2. Understanding the Opportunity & Challenges

The ride-hailing sector in Nigeria is competitive yet underserved in key areas:

- Safety and trust issues for drivers and passengers.

- Payment flexibility in a cash-dominant economy.

- High data costs, network unreliability, and power challenges.

- Traffic, navigation, and union/regulatory dynamics in Abuja.

My solution will fix these while building on proven local successes.

#### 3. Unique Value Proposition

"Safe, Affordable, and Resilient Rides for Abuja"

- Enhanced safety (QR verification, SOS, location sharing).

- Hybrid payments (cash, Paystack, Paga).

- Low-data/offline modes.

- Bike/okada options and smart routing.

- Strong driver incentives and community trust features.

This positions the app as the preferred local alternative.

#### 4. Scope – MVP Features

Passenger App

- User registration/verification

- Real-time ride booking & tracking (Google Maps)

- Payments & receipts

- Safety tools & ratings

Driver App

- Onboarding & vehicle verification

- Ride acceptance & navigation

- Earnings & history

Backend & Admin

- Matching/dispatch system

- Moderation, analytics, dispute handling

Future phases: Advanced analytics, corporate features, scaling.

#### 5. Technical Approach

- Frontend: Flutter or React Native (cross-platform).

- Backend: Node.js/Express + Supabase/Firebase.

- Integrations: Maps, payments, push notifications, real-time tracking.

- Deployment: Vercel/Netlify + scalable cloud.

Agile development with regular demos.

#### 6. Project Timeline (Gantt Summary)

- Weeks 1-2: Requirements, wireframes, legal setup.

- Weeks 3-4: UI/UX design.

- Weeks 5-14: Core development & integration.

- Weeks 15-18: Testing, beta, launch prep.

Total: 3–5 months (flexible based on feedback).

#### 7. Budget Breakdown (NGN)

| S/N | Category | Low Estimate | High Estimate |
| --- | --- | --- | --- |
| 1 | Development Tools & Hosting | 800,000 | 1,500,000 |
| 2 | Design & Prototyping | 300,000 | 500,000 |
| 3 | API Integrations & Testing | 400,000 | 800,000 |
| 4 | Legal/Compliance | 400,000 | 800,000 |
| 5 | Marketing & Driver Onboarding | 500,000 | 1,200,000 |
| 6 | Contingency (20%) | 500,000 | 1,000,000 |
|  | TOTAL | 3M | 6M |

Payment Schedule: 30% on signing, 30% at design approval, 20% at beta, 20% on launch.

#### 8. Risks & Mitigation

- Driver Acquisition: Targeted incentives and partnerships.

- Regulatory: Close monitoring and compliance.

- Technical Delays: Iterative sprints and weekly updates.

#### 9. Next Steps

Review and provide feedback.

PS. There will be a ride sharing function, where two people can share a ride to reduce cost